## Slide 1
USE CASE PULSE · CATENA-X
Overview
7 use cases · sorted by overall status
Status legend
On Track
Problem Solving
Escalation needed
Not Started
Completed
Date
CW 40 / 2026
USE CASE
OVERALL STATUS
PHASE
NEXT MILESTONE
DIMENSIONS
SUPPLIERS ENABLED 2026
Quality
quality-cx
Escalation needed
Piloting
Domain expertise aligned
30 Sep 2026
External · CX Association
Business
Data Provisioning
Technical
Supplier Activation
0 / 1 0% · rescoped
1
Battery Passport
Batt Pass
Problem Solving
Piloting
Tech requirements done
31 Oct 2026
External · CX Association
Business
Data Provisioning
Technical
Supplier Activation
0 / 1 0%
–
Product Passes
pass-cx
Problem Solving
Definition
Klärung & Prio Produktpässe
31 Oct 2026
External · CX Association
Business
Data Provisioning
Technical
Supplier Activation
0 / 1 0%
–
PURIS
PURIS
Problem Solving
Piloting
Plan for existing challenges
9 Oct 2026
External · CX Association
Business
Data Provisioning
Technical
Supplier Activation
1 / 6 17%
2
Business Partner Data Mgmt
BPDM
Problem Solving
Implementation
Define BPDM target picture
31 Oct 2026
External · CX Association
Business
Data Provisioning
Technical
Supplier Activation · not started
0 / 1 0%
–
Certificate Management
cert-mgmt
Problem Solving
Scaling
Official CX CCM release
Sep 2026
External · CX Association
Business
Data Provisioning
Technical
Supplier Activation
72 / 100 72%
–
Product Carbon Footprint
pcf-cx
On Track
Piloting
Supplier activation pilot 1
15 Oct 2026
External · CX Association
Business
Data Provisioning
Technical
Supplier Activation
0 / 1 0%
–
Decisions required:
1
Quality: Approve rescoping from 15 to 1 supplier until the Early Warning Production MVP is live?
2
PURIS: When and how should the WINGS connectivity rollout roadmap be decided?
Notes: Use Case Pulse CW 40 / 2026 – slide 1: one row per use case; slide 2: Management Overview, one card per use case (read top to bottom).

## Slide 2
USE CASE PULSE · CATENA-X
Management Overview of Catena-X Use Cases
Status as of
CW 40 / 2026
On Track
Problem Solving
Escalation needed
Not Started
Quality
quality-cx
Kutritz (K-GQY)
Battery Passport
battpass-cx
tbd
Product Passes
pass-cx
Drobir (K-GEP)
PURIS
puris-cx
Timpe (KL-GP), Behrens (BZ-PX)
Business Partner Data Mgmt
bpdm-cx
Fehlner (I/BZ-P)
Certificate Management
cert-mgmt
Poetsch (K-DDX/5)
Product Carbon Footprint
pcf-cx
Dettmer (K-GEN), Voeste (K-GSS)
N-Tier
ntier-cx
Fink (BZI2)
Name
Domain Lead
Overall status
Escalation needed
Problem Solving
Problem Solving
Problem Solving
Problem Solving
Problem Solving
On Track
On Track
Phase
Piloting
Piloting
Definition
Piloting
Implementation
Scaling
Piloting
Definition & Clarification
E2E go-live target date
MVP Jan '27
Scaling until 2030
Feb 2027
– not defined yet
– not specified
Feb 2027
May 2028
01 Jan 2028
– not defined yet
Suppliers enabled 2026
0 / 1 0%
rescoped from 15
0 / 1 0%
0 / 1 0%
1 / 6 17%
0 / 1 0%
72 / 100 72%
0 / 1 0%
N/A
Next critical milestone
Domain expertise aligned
30 Sep 2026
Tech requirements done
31 Oct 2026
Klärung & Prio Produktpässe
31 Oct 2026
Plan for existing challenges
9 Oct 2026
Define BPDM target picture
31 Oct 2026
Official CX CCM release
Sep 2026
Supplier activation pilot 1
15 Oct 2026
No critical milestone
Dimensions
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
External ·
CX Association
Business
Data Provisioning
Technical
Supplier Activation
Decision required
1
Approve rescoping from 15 to 1 supplier until the Early Warning Production MVP is live?
–
–
2
When and how should the WINGS connectivity rollout roadmap be decided?
–
–
–
–